**Weekly Work Report -15st to 20th of sep 2025  
Total Days Covered : 6 (Monday ,Tuesday, Wednesday, Thursday ,Friday, Saturday)  
Breaks : None**

**Date: 15-Sep-2025**

**Working Hours:**

**10:00 AM – 11:00 AM,4:30 PM – 5:00 PM,11:00 PM – 3:00 AM,8:00 AM – 9:00 AM**

**Total Hours: 6.5**

**Breaks: None**

**Summary of Today:**

* **Attended sync meeting.**
* **Created tickets AKK-95 and AKK-96.**
* **Designed and implemented a form for the admin to send push notifications (AKK-95).**
* **Updated project flow so users can pick an image from a folder instead of entering a URL during both project creation and update.**
* **Identified a potential branding issue (AKK-16).**
* **Plans for Tomorrow:**

**Work on Hamza’s ticket.**

1. **Improve UI consistency for Barrowford.**

Date: 16 SEP 2025

Working Hours: 4:00–5:00 PM, 12:00–2:00 AM, 3:00–4:30 AM, 5:00–10:00 AM

Summary of Work

* Added validation for image upload and created a PR.
* Meeting with @Abdullah Ahmad to discuss next week’s plan.
* 1-hour session with @Ibrahim Ahmed to understand the Reflection feature in Bradford.
* Implemented Redux API calls for fetchTopics, updateTopic, and deleteTopic.
* Updated frontend for teacher module to support adding and updating Personal Section.
* Sort build issue of charity app

Blockers

* Unable to test Barrowford API integration due to server errors after the latest pull from GitHub.

Plans for Tomorrow

* Complete the Personal Section ticket.
* Continue work on the Reflection task assigned by @Ibrahim Ahmed

17 SEP 2025

Working Hours: 12:00 AM – 5:00 AM (Total: ~5 hours)

Breaks: 1 hour

Summary:

Reviewed and understood async thunks.

Worked on AKK-87: Created a personal section slice for fetching data from the backend.

Developed UI components for the personal section for students.

Worked on the teacher’s UI for the reflection feature.  
Blockers: None

**18 SEP 2025**

Working Hours: 11:00 PM – 5:00 AM, 11:00 AM – 1:00 PM, 3:00 PM – 5:00 PM, 8:00 PM – 10:00 PM

Breaks: None

Summary:

* Enabled teachers to add reflection topics (Frontend + Backend).
* Enabled students to fetch active reflection topics (Frontend + Backend).
* Enabled students to submit reflections (Frontend + Backend).
* Enabled both teachers and students to view their reflections (Frontend + Backend).
* Implemented edit functionality for reflections (Backend only).
* Configured Cloudinary for image storage.

Blockers: None

Plans for Today:

Continue working on reflection features.

Date: 20 Sept 2025

Working Hours: 1:00 PM – 5:00 PM, 10:00 PM – 3:30 AM, 7:00 AM – 8:30 AM

Breaks: None

Completed Work

Enabled teacher to edit and update reflections (Backend + Frontend)

Enabled teacher and parents to view and add comments (Backend + Frontend)

Enabled students to view comments (Backend + Frontend)

Enabled students to update reflections until they are approved (Backend )

Worked on Teacher and Parent UI improvements

Fixed Cloudinary upload error (Backend)

Blockers

None

Plan for Tomorrow

Wrap up reflection module

Start working on the next set of tickets

Total hour :44 hours 0 min  
Compensation : 11,000  
Payment Method : Easypasia  
Account title : Muhammad Haseeb Raza

Account Number : 03066576763   
  
**Weekly Summary**  
At the start of this week, I began working on a new project, Barrowford, which has been both challenging and exciting.

I initially focused on the Personal Section, and later shifted to the Reflection Module. Completing the reflection feature end-to-end significantly boosted my confidence and enhanced both my programming skills and my understanding of project .

I was fortunate to have continuous support from Ibrahim Bhai, who guided me throughout the process and helped me successfully implement the reflection module.

This week, I also gained valuable experience in async thunks and worked extensively on end-to-end API development, which I found especially exciting and rewarding.